CONVERSATIONAL RAG AGENT

Hybrid Retrieval · Agentic Routing · Corrective Self-Correction · Evaluation

Project Roadmap — Enhancement Phases (Plan 1 & Plan 2)

Built on top of: Phase 1–4 (Vanilla RAG → LangGraph → Query Rewriting → Persistence)

Multi-domain corpus: AI Policy · Climate Science · Economics · Public Health · AI Research

July 2026

Document Purpose

This document describes the two-plan enhancement roadmap applied on top of the existing Conversational RAG Agent (Phases 1–4 already complete: Vanilla RAG, LangGraph state machine, query rewriting with conditional edges, and Redis/PostgreSQL-backed persistence).

Plan 1 focuses entirely on pipeline logic — improving what happens between a user's question and the final answer, using the existing document corpus. Plan 2 is built afterward, and focuses on data quality and trust — re-processing the ingestion layer and adding verifiability. Plans are kept sequential and separate so that retrieval-quality improvements (Plan 1) and data-quality improvements (Plan 2) can each be measured independently, rather than mixed together.

PLAN 1 — Pipeline & Reasoning Enhancements

Plan 1 extends the existing StateGraph with five sequential steps. No new graph is built — every step adds nodes, edges, or state fields to the graph already running from Phase 1–4. The checkpointer, thread_id isolation, and summarization logic from Phase 4 are left untouched throughout.

PLAN 1 — STEP 1 Hybrid Retrieval + Reranking

Goal: Replace pure vector search with a retrieval method that catches both keyword-exact matches and semantically-similar matches, then filters the combined results down to the truly relevant ones.

What Gets Built

- A BM25 keyword index built alongside the existing Chroma/vector store

- Reciprocal Rank Fusion (RRF) to merge BM25 results with vector-search results into one ranked list

- A cross-encoder reranker (e.g. bge-reranker-base or Cohere Rerank) that re-scores the fused top-20 candidates down to the final top-4

Why It Matters

Vector search alone misses exact terms (numbers, names, codes) that a user's question might depend on; keyword search alone misses paraphrased or conceptual questions. Fusing both, then reranking, is what separates a 'toy' RAG demo from a production-grade retrieval layer — this is the single highest-impact upgrade in the whole roadmap.

Node Changed

Internals of the existing retrieve node only. grade_documents and everything downstream is untouched at this stage.

PLAN 1 — STEP 2 Agentic Query Router

Goal: Upgrade the existing standalone-vs-follow-up conditional edge into a four-way LLM router that decides how a query should be handled before any retrieval happens.

What Gets Built

- An LLM classification step producing one of four routes:

  - direct_answer — answerable from conversation memory alone, no retrieval needed

  - simple_retrieve — a single pass through the Step 1 hybrid retriever

  - decompose — a multi-hop or comparison question; split into sub-queries, retrieve each separately, then synthesize

  - out_of_scope — not answerable from the document corpus at all → falls back to a live web search tool call instead of a hard refusal, with the answer clearly labeled ‘not from the document corpus’ so citation (Step 8) never misattributes web content to a source document

Why It Matters

This is what makes the agent 'agentic' rather than a fixed pipeline — it reasons about what kind of question it's facing before deciding how much work to do. It also directly supports the multi-domain corpus: a comparison question spanning two documents (e.g. IMF vs. WHO figures) triggers decompose, while a question about a topic not in any document triggers out_of_scope instead of a hallucinated answer.

Node Changed

Becomes the new entry conditional edge, feeding into the same (now hybrid) retrieve node for the retrieval-based routes. out_of_scope now also branches to a new web_search node instead of a dead end.

Optional (not required to consider the roadmap complete): let decompose route back through itself once, capped like Step 3’s retry, if the first synthesis still looks incomplete — pushes the router further into ‘agentic’ territory beyond a single fixed decomposition.

PLAN 1 — STEP 3 Corrective Retrieval Loop (CRAG)

Goal: Give the graph the ability to notice when retrieval failed and try again, rather than pushing bad context into the answer.

What Gets Built

- A retry_count field added to the graph state

- When grade_documents scores retrieved docs as low-relevance, route back to the router with a rewritten query (capped at 2 retries)

- If retries are exhausted, route to an explicit 'not found in the provided documents' generation path instead of forcing an answer

Why It Matters

This is the published Corrective RAG (CRAG) pattern — self-correction is what prevents hallucination when retrieval genuinely comes up empty, which happens often with a multi-domain corpus when a question falls outside all five documents.

Node Changed

One new state field (retry_count) and one new conditional edge around the existing grade_documents node.

PLAN 1 — STEP 4 RAGAS Evaluation Harness

Goal: Replace guesswork with numbers — quantitatively measure whether Steps 1–3 actually improved answer quality.

What Gets Built

- A golden set of 20–30 Q&A pairs built from the five actual documents, including a few deliberately out-of-scope questions to test Step 3's fallback

- A RAGAS evaluation script scoring faithfulness, answer relevancy, context precision, and context recall

- A baseline run captured BEFORE Steps 1–3 (on the original Phase 1–4 pipeline) and an after run, so both numbers can sit side-by-side in the README

- Golden set pulled in roughly equal numbers per domain (AI, Climate, Economics, Health, NLP), not proportional to document length — the corpus is domain-imbalanced (Health ~35k words vs. AI Survey ~16k), so an unbalanced golden set would just measure corpus size

Why It Matters

Almost no student-level RAG project includes quantitative evaluation. A before/after RAGAS table is concrete proof — not a claim — that the hybrid retrieval, routing, and correction loop improved the system.

Implementation Note (added post-completion): The official ragas PyPI package was attempted (versions 0.4.3, 0.2.15, and 0.1.21) but proved fundamentally incompatible with this project's LangChain 1.x stack — every version either had a broken internal import or explicitly required langchain<0.3. Rather than downgrade the entire project's LangChain version to accommodate an eval-only dependency, the same 4 metrics (faithfulness, answer relevancy, context precision, context recall) were implemented as custom LLM-judge prompts in eval/custom_ragas.py, routed through this project's own llm_manager (judge calls use the grade task/simple lane to protect Groq's quota). This produces the same evaluation intent with zero new dependencies and full transparency into each metric's scoring logic. The golden set (eval/golden_set.py, 30 questions) was built and used exactly as originally planned.

PLAN 1 — STEP 5 Streaming + Semantic Cache

Goal: Make the FastAPI layer feel and perform like a real product rather than a notebook demo.

What Gets Built

- Server-Sent Events (SSE) token streaming on the /chat endpoint using astream

- A semantic cache: incoming queries are embedded and cosine-compared against recent queries; near-duplicate hits skip the full graph entirely

Why It Matters

Streaming is genuine async engineering, not cosmetic polish. The semantic cache demonstrates awareness of production cost/latency economics — both are commonly asked about in interviews.

Node Changed

Fully independent of the graph's internal nodes — lives entirely in the FastAPI layer, and can be added at any point without risk to Steps 1–4.

Plan 1 Build Order Rationale

Retrieval quality (Step 1) must be solid before routing (Step 2) can be trusted to act on it. Routing must exist before the corrective loop (Step 3) has anything to correct. Evaluation (Step 4) needs a stable pipeline to measure, and is run twice — once as a baseline, once after — to produce provable before/after numbers. Streaming and caching (Step 5) are independent of graph logic and can be added at any point.

PLAN 2 — Data Quality & Trust Layer (Built After Plan 1)

Plan 2 is deliberately built after Plan 1 is complete and evaluated. Where Plan 1 improves pipeline logic on top of the existing document chunks, Plan 2 goes back to the ingestion layer itself and then adds a layer of trust and safety on top of the finished pipeline. Because this touches how documents are chunked and embedded, it requires a full re-index — which is why it is kept as a separate pass rather than merged into Plan 1.

PLAN 2 — STEP 6 Ingestion Quality Overhaul

Goal: Rebuild the chunking and embedding layer so retrieval starts from higher-quality data, rather than fixed-size text splits.

What Gets Built

- Semantic chunking (splitting on embedding-similarity drops) or structure-aware chunking (splitting by document headers/sections) in place of fixed-size RecursiveCharacterTextSplitter cuts

- Contextual retrieval: before embedding, an LLM prepends a 1–2 sentence summary of where each chunk sits in its source document (e.g. 'This chunk discusses defense-spending multipliers, from Chapter 1 of the IMF World Economic Outlook, April 2026')

- Metadata tagging on every chunk: source file, section, document date, and domain — enabling filtered retrieval before semantic search even runs

Why It Matters

A chunk that is a fragment of an idea will retrieve badly no matter how good the reranker is. This step fixes the input, not the pipeline logic — and with a five-domain corpus, metadata filtering (e.g. 'search only the health domain') becomes directly useful.

Requires re-embedding and re-indexing all five source documents — done as a full, isolated pass, then re-measured with RAGAS (Step 4 harness re-used) to produce a second before/after comparison distinct from Plan 1's.

Data cleanup folded into this step (not done earlier, on purpose — see note below):

- Strip the verbatim table-of-contents block in the Health document (page numbers only, no real content) before chunking

- Regex cleanup pass for leftover PDF-extraction artifacts (stray page-break tokens splitting words mid-paragraph, broken reference- list line wraps)

- Filter or down-weight chunks whose section_title is ‘References’ / bibliography, so citation lists don’t surface as false-positive retrieval hits

Note for the README: Phase 1–4’s chunking deliberately ignores the section_title/domain_tag frontmatter already present in the source files, using plain fixed-size splitting instead. This is intentional experiment design, not an oversight — it preserves a genuine ‘before’ baseline so Step 6’s structure-aware chunking + metadata tagging + contextual retrieval produces a real, measurable before/after RAGAS comparison.

PLAN 2 — STEP 7 Query Expansion (HyDE)

Goal: Improve retrieval further for vague questions where user phrasing doesn't match document vocabulary.

What Gets Built

- Hypothetical Document Embeddings (HyDE): for ambiguous queries, the LLM first generates a hypothetical ideal answer, embeds that instead of the raw query, and retrieves using it

Node Changed

Sits inside the Step 2 router, triggered before retrieval fires for queries the router flags as vague.

PLAN 2 — STEP 8 Citation & Attribution

Goal: Make every answer verifiable, not just fluent.

What Gets Built

- Every generated answer includes which chunk(s) it drew from, with source document, section, and (thanks to Step 6 metadata) the domain tag

Why It Matters

This is a real production/compliance-grade requirement, rarely implemented in student projects. It demonstrates that hallucination isn't just 'getting facts wrong' — it's also giving unverifiable answers, and this step closes that gap.

Node Changed

A new node placed immediately after generate, before the response is returned.

PLAN 2 — STEP 9 Guardrails

Goal: Add basic safety checks at both ends of the pipeline.

What Gets Built

- Prompt-injection detection on ingested documents (a malicious file could contain hidden instructions)

- Basic PII redaction on ingestion and on generated output, in case the corpus ever includes personal data

Why It Matters

Even a lightweight regex/LLM-check version demonstrates security awareness that most RAG projects at this level have zero of.

Node Changed

One check added at the ingestion node, one at the output node — no change to retrieval or routing logic.

PLAN 2 — STEP 10 Feedback Logging

Goal: Capture the data needed to improve the system in the future, without needing to build online fine-tuning now.

What Gets Built

- A thumbs up/down control on each answer, logged together with the query, the retrieved chunks, and the retry_count from Step 3

Why It Matters

Persisting this data — and explaining how it would feed a future reranker fine-tune — is a legitimate forward-looking design point to raise in interviews, without requiring the fine-tune to actually be built.

Node Changed

Lives in the FastAPI layer alongside Step 5's streaming and cache logic — independent of the graph.

Full Roadmap at a Glance

| Step | Name | What It Adds | Where It Lives |
| --- | --- | --- | --- |
| 1 | Hybrid Retrieval + Rerank | BM25 + vector fusion, cross-encoder reranking | retrieve node |
| 2 | Agentic Router | 4-way classification: direct / simple / decompose / out-of-scope | entry conditional edge |
| 3 | Corrective Loop (CRAG) | Retry on bad retrieval, explicit fallback on exhaustion | grade_documents edge |
| 4 | RAGAS Evaluation | Faithfulness, relevancy, precision/recall scoring | standalone eval script (custom judge, not ragas package) |
| 5 | Streaming + Cache | SSE token streaming, semantic query cache | FastAPI layer |
| 6 | Ingestion Overhaul | Semantic chunking, contextual retrieval, metadata tags | ingestion pipeline |
| 7 | HyDE Query Expansion | Hypothetical-answer embedding for vague queries | router node |
| 8 | Citation & Attribution | Source + section reference on every answer | post-generate node |
| 9 | Guardrails | Prompt-injection detection, PII redaction | ingestion + output nodes |
| 10 | Feedback Logging | Thumbs up/down capture for future fine-tuning | FastAPI layer |

Legend: Blue rows = Plan 1 (pipeline & reasoning) · Green rows = Plan 2 (data quality & trust)

Data Corpus Used

Five documents spanning different domains, chosen specifically to stress-test hybrid retrieval, routing, and out-of-scope detection:

- AI/Tech Policy — NIST AI Risk Management Framework (AI RMF 1.0)

- Climate/Science — IPCC AR6 Synthesis Report, Summary for Policymakers

- Economics/Finance — IMF World Economic Outlook, April 2026, Chapter 1

- Public Health — WHO World Health Statistics 2025

- AI/NLP Research — 'Retrieval-Augmented Generation for LLMs: A Survey' (arXiv)